Independent IT Review (Peter Gill) recommendations and action plan
1	The CQC retains D365 as a strategic asset and continues to mend RP on this platform.
	This recommendation has been accepted as a working principle, and we are undertaking preparatory and enabling work now as a pragmatic way forward. We will validate this recommendation and decision through an options appraisal in the economic case section of the business case that will be part of a future Board discussion.
2	The RP programme gradually, as apps are redeveloped, adopts a microservices architecture for the platform being careful to maintain a holistic view of the CQCs 'service value chains' and Data/Reporting architecture.
	We are undertaking an architectural review of the Regulatory Platform that is due to complete in September. Recommendations arising from this review will be presented to CQCs Architecture Governance Group, agreed by service operational leads and approved by the Technology, Data & Insight Delivery Board. The architectural choices will be outlined in the business case in terms of a) the alternative options and b) how we structure the delivery around the preferred architectural choice. This business case will be reviewed and approved by the Priorities Programme Board and CQC Board of Directors.
3	The CQC formally stands up a programme to mend the RP is established using MSP best practice and that anyone assigned to serve on the programme board is trained to MSP practitioner level
	The Priorities Programme is being developed in line with MSP best practice. This programme will be subject to internal assurance through the Portfolio Office assurance function and will also be subject to external assurance via Government Internal Audit Authority. This review is scheduled for June/July 2025. / The Priorities Programme Board have approved MSP training for all members and other key colleagues as appropriate. This will be completed by September 2025.
4	The Terms of Reference of the 3 levels of change control be reviewed against the best practice requirements (as listed in section 4.3.1.1), in particular to ensure strategic alignment is executed, which will necessitate broadening the membership beyond TDI staff.
	Terms of Reference for the groups responsible for technical change control (Architecture Governance Group and Technical Design Authority) will be reviewed by the Technology, Data & Insight Management Group by the end of August 2025. The Architectural Governance Group review will consider scope of governance and involvement of colleagues outside of TD&I. The Terms of Reference will be approved by the Priorities Programme Board to ensure appropriate stakeholder representation.
5	The change control mechanisms should operate within the principle of Think and Work Holistically (Appendix 7) to ensure an enterprise wide, end to end service approach (recognising the interconnectedness of data throughout the CQCs service value chain) is taken.
	In support of the work which will be undertaken to address recommendation 4, recommendation 5 will be achieved by ensuring that relevant standards relating to change control take an end-to-end view and approach. The decision regarding which standards we will adopt (both mandated and optional) will be formally agreed by the Priorities Programme Board. Assurance regarding this will be sought from our PMO and internal auditors GIAA.
6	A staff reference group is established with representatives from all the recognised staff networks (e.g. Carers Equality Network, Disability Equality Network, Gender Equality Network, Race Equality Network, LBGT+ Equality Network, Staff Forum, etc) and a cross section of the organisations tasked with creating Stakeholder Engagement and Communications Plans (SECP) relating to each aspect of the RP programme. The whole organisation is consulted on the SECPs and once agreed active participation should be nurtured.
	A staff reference group with all chairs and co-chairs of the recognised staff networks and the staff forums has been agreed and will formally meet for the first time in July. This group will formally report into the Priorities Programme Board to enable the reference group to provide support and challenge across the entire programme and not just the digital elements.
7	When engaging end users the definition of user is broadened to include the “downstream users” of the data.
	The stakeholder mapping, co-design process and business process mapping will all ensure that ‘downstream users’ of the data will be included. The ‘downstream users’ is also extended to providers and other external stakeholders who use and benefit from CQC data. These products will be reviewed and approved by the Priorities Programme Board. This work is part of the enabling phase and refined as part of the co-design activities, as shown in the roadmap.
8	As part of the work on our purpose and values, the CQC develops a culture that views data with the same importance as public money, i.e. as a critical currency to govern effectively with appropriate training for all staff and an accountability framework for the quality and control of data commensurate with the financial scheme of delegation.
	Our work on our purpose and values includes a commitment to use our data and insight to drive improvement. We currently are missing multiple opportunities to do this. Activity planned to achieve this is as follows: / We will redesign and rebuild our regulatory platform using our data requirements (both those collected from providers and other national bodies, and those we need to generate) as the starting point. This will be refined during the co-design process. / We will increase our data literacy capability: A data literacy sharepoint hub will be in place by September 2025. This will include a learning needs analysis and benchmarking and including data literacy in CQC induction training. By March 2026 there will be a regular data literacy newsletter, an events calendar including our first Data Week engaging and build capability across the organisation and to have developed two new learning pathways on data literacy and data storytelling. We will also develop data literacy capabilities for individual staff groups and include these as core competencies, supported by relevant training provision. / We will improve our data governance: By end of July 2025 there will be identified owners and stewards for critical data area and core business functions (e.g. registration and assessments). Training will be delivered to support this ownership. From July 2025 continue onboarding other required data owners and stewards. By September 2025 a data governance video and CQC induction training available for all CQC staff and this will form part of a rolling education programme for data owners. / We will improve the transparency and visualisation of our data by adopting best practice tools such as ‘measurement for improvement / We will improve our data quality; additional data governance gateways are in place to support this whilst we deliver our roadmap that will reduce reliance on legacy systems, introduce a revised core data model and ensure compliance with key data points.
9	An overt prioritisation method is developed in line with the stakeholder engagement and communication plans. In the short term this will focus on reducing the worst of the pain points that are experienced by the staff of the CQC and enable it to fulfil its purpose.
	Prioritisation of ‘hotfixes’ that support delivery of our immediate priorities is currently underway. This has been working well since February and has helped address some of the worst pain points which can be addressed ahead of any re-build activity. / Our roadmap including a prioritisation of re-build activities has been agreed by the Priorities Programme Board, based on an analysis of current risk and positive impact on organisational priorities. This roadmap has also been socialised across CQC for feedback and this feedback is being used to refine the roadmap. Delivery of the roadmap will be built into the CQC Priorities Programme overarching delivery plan. / At a more granular level a prioritisation method will be embedded in co-design approach and process, to ensure that the redesign work takes into account the most important requirements and the worst pain points being experienced by key stakeholders as defined in the agreed stakeholder maps. Staff network members will be part of the co-design process to ensure that requirements are identified and met.
10	In the medium term, once the service value chains are mapped the prioritisation method should be guided by the Theory of Constraints concepts to maximise value delivered to CQCs customers.
	Business process and service value chain mapping is part of the enabling (preparatory) phase that is currently in progress. A ‘unified service map’ is being refreshed to show how core business services interrelate. This work commenced in May. Constraints will be mapped as part of this process and will then be used to inform the prioritisation method as part of the co-design approach.
11	A business case is developed to augment the internal staff capacity and skills to enable an inhouse development the CQC’s data and reporting requirements and RP application.
	This is in production. The first iteration will seek to introduce an initial set of roles with the full set defined in the next cut which is planned for approval in August.
12	The services of an external D365 expert be engaged to provide assurance activities.
	Procurement to select a D365 partner organisation to replace the incumbent is underway and expected to complete in August/September.
13	The RACI matrix approach is used extensively to clarify roles with the programme, project and ongoing service management of RP.
	The Programme RACI is in production; in the initial iteration of the business case we have committed to include the completed RACI as part of the full management case. This will be reviewed on an ongoing basis to ensure responsibilities are appropriately assigned for the lifecycle of the programme.
14	The CQC assign or employ a dedicated IT Librarian to find all the relevant RP documentation, organise it, reference it, make it available to an appropriate stakeholders as necessary in accordance with the ITIL Knowledge Management process (appendix 9). This will involve working closely with external suppliers.
	A piece of work to identify and organise all required documentation associated to the Regulatory Platform has commenced. This will be supplemented by external supplier support; the work is due to be completed by end of August.
15	Executive sponsorship is provided to support a cultural change to ensure the CQC adopts of best practice standards and methods. As a minimum the scope should include project (Prince 2, AgilePM), programme (MSP), IT service management (ITIL), business case (BBC) and technical standards (e.g. Examination and Assessment (EXA), GDS).
	We are assessing a number of standards to adopt, of which the majority are aligned to the Government Technology Code of Practice, as listed below. A proposal regarding which standards to adopt will be agreed by the Priorities Programme Board; these will be subject to both internal assurance and audit activity by our internal auditors. / Government Service Standard / Managing Successful Programmes (MSP) / PRINCE2 / Agile Scrum / Privacy by Design / Secure by Design / Microsoft Power Platform Well Architected Framework / Open standards for interoperability & integration / ISO29119 software testing standard / Government metadata standard / Government data quality framework / Government AI playbook / ITIL IT Service Management / Digital Clinical Safety Standards
16	All policy and process redesign attempts aim to reduce complexity as much as possible by using the principles of Keep it Simple and Practical; Focus on Value.
	As part of the specification / mandates set out for each of the programme’s projects, there will be a quality criteria set that the approach and any resulting products should be able to demonstrate simplicity and a clear focus on value. This principle will underpin decision making and will be regularly evaluated.
17	Assessment Lite (a microservice built using D365 by an inhouse capability) is recognised as a formal project within the RP mend programme. This project is managed using AgilePM methodology.
	An option to rapidly roll-out the Assessment Lite application prior to November 2025 (when new assessment functionality is due to be rolled out) was reviewed and discussed by the Priorities Programme Board. This option was discounted as a) much of the preparatory and enabling work outlined in these recommendations had not been completed, b) the risk of simply adding a third interim workaround was too high, and c) the Assessment Lite app is not yet a minimum viable product and needs more work. / The Assessment ‘lite’ app will very likely be used as a starting point for the assessment functionality co-design and rebuild work due to commence in July 2025. This will be managed using AgilePM and it is recognised as a formal project. This is one of the first pieces of re-build activity to take place in our roadmap.
18	The CQC should recognise that the two approved workarounds (Hybrid, Off Platform LAPS) may have unintended consequences (as they introduce more system complexity) and will make the management oversight difficult (as they were designed without a Data-First approach). They should be documented carefully and managed as standard work for the short term until the assessment App is rebuilt.
	Our Priorities Programme Board made a decision to support the use of our two interim workarounds (LAP and Hybrid) as standard work until we have a replacement assessment application. This decision was made after a consideration of the risks and benefits. / The risks our interim workarounds introduce are recorded on our corporate risk register, and controls and mitigations regularly reviewed and updated. This will be overseen by the Regulatory Assessment Improvement Board (RAIB), reporting into the Priorities Programme Board. The RAIB is chaired by the Operations Director, with oversight by the Executive Director of Operations and will include representatives from legal, performance, change delivery, trade unions, equality networks and staff forum together with front line users.
19	The CQC mandates a single method (via the PP) for providers to submit Notifications.
	We are not in a position to enact this recommendation now, as providers have very different digital capabilities, and some are not able to use our provider portal currently. As per our roadmap, we will engage with Providers with respect to Notifications and the use of the Provider Portal between August and December 2025 to identify improvement work required. This activity will consider whether we can mandate a single method and how this could be adopted. Improvement work will then commence from Feb 2026 onwards throughout the year.
20	The CQC should test the feasibility of simplifying the ownership of the Notification -i.e. making it clear, via messaging on the PP (at the point of form submission) that whoever submits the form, whether a single account or group account, they are doing so under the authority of the accounting officer of the provider.)
	This recommendation will be carried out during the redesign process of the notifications functionality as described above and in our roadmap.
21	The registration app is rewritten in house as a microservice built using D365. This is recognised as a formal project within the RP mend programme and managed using AgilePM methodology.
	This recommendation is planned to commence as per our roadmap.
22	The CQC urgently embarks on a programme to develop/confirm/reinvigorate and manage user adoption to, its Target Operating Model (TOM/regulatory approach). This work is guided by the principle Focus on Value. Service Value Chains that run through this TOM are developed and a theory of constraints approach is taken to understand and then manage the constraints within the service value chain. Staff training in TOM, service value chains and theory of constraints is provided as necessary.
	We will consult with stakeholders regarding our assessment approach (and single assessment framework) over the summer and the outcome is anticipated during Q4 of 25/26. It is not yet known the scale of the change required or how long the implementation period is likely to be. With this in mind we have adopted an approach of stabilising our assessment functionality first, enabling a safe platform upon which to build improvement/change arising from any consultation upon more latterly. / This recommendation will be actioned as part of the following work that will be completed as part of the ‘enabling’ phase in our roadmap. / A mapping of our current service value chains / end to end business processes / A review to establish what current standard operating procedures exist, which are missing, and any unwarranted variation, lack of consistency in application, or ambiguity across teams or regions or sectors. / This will inform the co-design process, which will cover the following: / Training for all involved regarding theory of constraints and how this can guide the process / A review of the core data dictionary / data requirements for each function / A review of business processes required to be built into each function / Where processes are subject to variation, a recommendation on a standard process, in order to provide clarity for design and build purposes.
23	The CQC develops a Data and Reporting Strategy line with the recognised Government Functional Standard. External support should be engaged to help the CQC create this strategy
	An internal ‘data blueprint’ is being developed and is due for completion by August. The document will cover Data Design and Modelling, Technical Data activity, Data Governance , Data Quality , Data and functional Standards , Programme Governance, Assurance and Data Gateways , Roles and responsibilities for data , Reporting and analysis. / Wider engagement on the CQC use and sharing of data to drive improvements in health and care is commencing, with a view to publishing a set of intentions in December 2025. This will focus on adding value to the health and care sector as a whole, adding value to providers who register with CQC, and adding value to internal CQC core business by making more effective use of available data.